INFORMATION MANAGEMENT
PLATFORM

Master Project Archive, Development History, Architecture & Handoff

POST-REV10 update including DP-01 V4 W4 representative flow

Archive date: 2026-10-08
Owner / product lead: Bousher Adi

AUTHORITY BOUNDARY This dossier is a continuity/onboarding synthesis. It does not create a new successor, acceptance, promotion or freeze. REV10 remains the authoritative continuity baseline unless later exact primary evidence explicitly supersedes a scope.

# 0. Start here - what this package is for

This package is meant to let a future ChatGPT/Claude session, developer, BIM/Information Manager, partner or the owner reopen the IM Platform project and understand the full direction without restarting the architecture. It explains the product thesis, development journey, current technical/governance state, proven evidence, failed attempts, open residuals and roadmap.

It is a coherent synthesis, not a verbatim export of every chat line. Exact task-specific primary evidence must still be used whenever a frozen/promoted scope is modified or reviewed.

## Recommended read order

README_FIRST_IM_PLATFORM_ARCHIVE_HANDOFF_2026-10-07.txt

IM_PLATFORM_CURRENT_WORKING_STATE_2026-10-07.json

This Master Project Dossier (DOCX/PDF/MD)

IM_PLATFORM_ARCHITECTURE_AND_ROADMAP_2026-10-07.md

IM_PLATFORM_CHATGPT_CLAUDE_CONTINUATION_PROMPTS_2026-10-07.txt

Original REV10 Handoff/Continuity Archive when exact authority is needed

Latest task-specific primary evidence for the exact scope

# 1. Project in two minutes

IM Platform began as a practical BIM-quality flow for checking whether information in Revit models actually met owner requirements. It has evolved into an owner-side Information Product Governance Platform: a governed layer between requirements and source deliveries on one side and databases/FM/AIM/GIS/CDE/APIs on the other.

The main value is not a viewer. It is the controlled decision chain that prevents a visually plausible model, a newer filename, a browser preview or an unverified client payload from silently becoming organisational truth. The platform binds source identity, requirements, reference data, project context, validation, human review, approvals and evidence before canonical publication.

The platform complements Revit, Solibri, Navisworks, CDE and FM. It decides which information can be trusted, why, by whom, against which requirements and for which exact project context.

# 2. Truth hierarchy and governance rules

Exact artifact bytes + SHA-256 + promotion/freeze/designation record outrank summaries.

Frozen parents are immutable; any change requires a new successor/candidate.

Source truth > preview.

Correction Approval != Delivery Approval != Organisation Acceptance != AIS != Verified Publish/Current.

Fresh source + revalidation are required before canonical/current publication.

Fail closed on stale, ambiguous, missing, inconsistent or unverifiable authority/evidence.

Never guess identity/version and never use silent latest fallback.

Compare-Before-Write wherever governed source writeback exists.

Failed attempts and NOT_PROVEN are evidence and must be preserved.

Customer requirements belong in governed Requirement/Reference data, not customer-specific code forks.

For Windows/PowerShell: one short safe logical block at a time; wait for observed output before the next dependent step.

# 3. Authoritative continuity baseline

| Record | SHA-256 | Role |
| --- | --- | --- |
| REV10 Continuity Archive | 1D2B3C1D7E16FEF3597F2FE86AE1E9704DA9B23B1BAAAA8B1F56D65C4F3BAFC6 | Authoritative continuity baseline |
| REV10 Current State | 6651D314F1DB75C1502433D282B81E94AE5E4AD8CEFC50A7963F4650B7F7C7E2 | Current state at REV10 |
| REV10 Handoff Record | 437A13BE4D4A865F910FD1CCEE593085BD002EC37D8AFDE37BD59770668F7252 | External authority pointer |

## Scoped current/frozen authorities

| Authority | Status | Authority reference SHA-256 |
| --- | --- | --- |
| S19 VPC-01 | HISTORICAL FINAL FROZEN semantic Core | 3BEB862A7DCA6BCC18D18AFB7B8DD08D093EBA3F615D55A83EE39CE91EDA1A64 |
| RLCB V2 | CURRENT / FINAL / FROZEN for binding scope 1-10 | EFF884F3A616D7D17CD9ADFF9A1B32A366F6D1E4A4C5D77A98BF1B7254863E39 |
| F59 V4 | PROMOTED / CURRENT / FINAL / FROZEN for runtime-hardening scope | 81E5B4D2C085C5DE76CCB6E9C80DA893EF10F6A34D919421D8F0A2D5ADA223BD |
| m-66-1 | PROMOTED / CURRENT / FINAL / FROZEN for approval-to-review-session binding | 5E1938CBEC0EA891431404216C760CF24B02E3207CA3C52B1FBE0457BAF2B64D |
| G-B1 | PROMOTED / CURRENT / FINAL / FROZEN / CLOSED for exact reviewer identity scope | 32778DBFD69E9E5A27CCDF71CCCA016106CB6EE1987A1B64C1237D92206D2510 |

Multiple scoped authorities can be current for different scopes. This does not mean the whole product is FINAL/FROZEN.

# 4. Development journey - idea to current state

| Period | Milestone | Why it mattered |
| --- | --- | --- |
| Jun 2026 | First practical validation chain | Revit/Dynamo -> JSON -> requirements -> issues -> approval direction. Abboten 12-room proof established the first useful end-to-end concept. |
| Jun 2026 | Platform direction | The center of gravity moved from scripts to a platform: Dashboard/Approval, requirements, issues, 2D/3D, database, export and owner requirements. Revit became a source, not the workflow center. |
| Jun-Aug 2026 | Source breadth and scale | IFC/OpenBIM, geometry, 2D/3D review, multi-building, source parity and larger Region Blekinge models were added. |
| 14-23 Aug 2026 | Correction governance | Controlled corrections, Correction Approval, Translator, Compare-Before-Write and source-specific correction boundaries were established. |
| Late Aug 2026 | Identity/history/portability | Duplicate GUID protection, source precedence, Windows/Python portability, History & Analytics, IFC/Revit parity. |
| Early Sep 2026 | Governance hardening | NO_EFFECTIVE_RULES, fail-closed behavior, Requirement/Reference persistence and provenance. |
| 17-19 Sep 2026 | S11-S19 semantic successor chain | Reference -> Mapping -> Identity -> Context -> Binding -> Property Authority -> Baseline -> AIS -> Verified Publish / Current. |
| 19-21 Sep 2026 | Productization and Regression01 | SQLite/repository and Requirement/Reference administration. Regression Attempt21 stayed NOT_PROVEN rather than being forced green. |
| 21-24 Sep 2026 | Information Product / UI REV2 | Project Context, delivery cycles, Organisation Acceptance, AIS and Current were separated as explicit authorities. |
| Late Sep-2 Oct 2026 | Requirement governance | No-code/governed requirement lifecycle, controlled publication and semantic import hardening. |
| 2-4 Oct 2026 | RLCB V2 and Windows E2E | Exact Requirement/Reference content binding, real IFC, Approval Gate, DB persistence and immutable evidence discipline. |
| 5-6 Oct 2026 | F59 V4, m-66-1, G-B1, REV10 | Runtime hardening, approval-session binding and reviewer identity scopes closed/promoted/frozen. REV10 became authoritative continuity baseline. |
| 6-7 Oct 2026 | DP-01 deployment successor | Contracted deployment/productization work progressed through V2/V3 to V4. V3 NT-15 defect was preserved and corrected through a minimal V4 successor. |
| 7 Oct 2026 | DP-01 W4 representative flow | Real IFC -> review -> sealed bundle -> bound validation -> Delivery Approval -> Approval Gate -> persistence -> delivered session, with 210/210 product files unchanged and governed stop. |

# 5. Full platform architecture - text only

## Color/status legend

| Status | Meaning |
| --- | --- |
| GREEN | Implemented / demonstrated / proven in defined scope |
| BLUE | Active next integration/productization work |
| YELLOW | Planned / partial / separate track |
| RED | Open blocker/residual; must not be silently closed |
| PURPLE | Frozen/historical authority/evidence; immutable |

## Master owner-flow

SOURCE WORLD
  Revit / Dynamo / IFC / later DWG / PDF / Excel / GIS / Scan / CDE
        |
        v
SOURCE IDENTITY + NORMALIZATION
        |
        v
PROJECT / BUILDING / STAGE / DELIVERY CONTEXT
        |
        +------------------------------+
        |                              |
        v                              v
REQUIREMENT AUTHORITY           REFERENCE AUTHORITY
        |                              |
        +---------------+--------------+
                        v
                VALIDATION CONTEXT
                        |
                        v
                VALIDATION ENGINE
                        |
                        v
                OBJECT VALIDATION
                        |
                        v
                   REVIEW
                        |
                        v
               DELIVERY APPROVAL
                        |
                        v
                 APPROVAL GATE
                        |
                        v
          CANONICAL INFORMATION PRODUCT
                        |
                        v
         APPROVED INBOX / DATABASE / HISTORY
                        |
             +----------+----------+
             |          |          |
             v          v          v
           AIM/FM      GIS/CDE    Analytics/API
                        |
                        v
              VERIFIED PUBLISH / CURRENT

## Layer register

| # | Layer | Responsibility | Status |
| --- | --- | --- | --- |
| 01 | Source / Authoring | Revit, Dynamo/Python, IFC; planned DWG/PDF/Excel/GIS/scan/CDE/FM sources | GREEN |
| 02 | Acquisition / Adapters | Source-specific import/export, raw file hashing, normalization, project/property/building extraction | GREEN |
| 03 | Source Identity & Integrity | SHA-256, run/building/project identity, source precedence, fresh-source rule, fail-closed | GREEN |
| 04 | Governed Project Context | Organisation -> Project -> Property -> Building -> Stage -> Delivery Cycle | BLUE |
| 05 | Requirement Authority | Requirement Set/Version, rules, severity, applicability, provenance and exact library identity | GREEN |
| 06 | Reference Authority | Allowed values, code lists, classification and exact reference content identity | GREEN |
| 07 | Validation Context | Immutable binding of requirement + reference + project context; context SHA and effective rules | GREEN |
| 08 | Validation Engine | Room/area/identity/property/classification validation; STOP/WARNING/INFO/PASS/BLOCKED | GREEN |
| 09 | Object Validator | Walls/doors/windows/boundaries/links/object issues; bound result SHA and authority binding | GREEN |
| 10 | Correction / AutoFix | Proposals, preview, human Correction Approval, compare-before-write; fresh source required | GREEN |
| 11 | Review Lifecycle | Review session, sealed bundle, audit, validation, corrections, Delivery Approval | GREEN |
| 12 | Approval Gate | Human decision bound to fresh source + validation authority + review session; BLOCKED never approvable | GREEN |
| 13 | Canonical Information Product | Approved artifact with identity, validation, approval, provenance and canonical source authority | GREEN |
| 14 | Persistence | Approved Inbox, SQLite history DB, geometry/object evidence, reporting | GREEN |
| 15 | AIS / Verified Publish / Current | Separate Organisation Acceptance/AIS/Current semantics; exact publication authority | BLUE |
| 16 | Baseline & Change Control | Declared baseline, comparison target, governed delta and impact analysis | BLUE |
| 17 | Change Intelligence V1 | Added/removed/property/geometric deltas, identity uncertainty, stale/revision detection | YELLOW |
| 18 | Reality Viewer | E57/point cloud/360 context and measurement; separate track from Core authority | YELLOW |
| 19 | Analytics / Reporting | Validation reports, Power BI, geometry/ROI summaries, future portfolio analytics | GREEN |
| 20 | Product Workspace / UI | Organisation/Project/Building/Information Product workspace, requirements, review, publish, admin | BLUE |
| 21 | Downstream Consumers | FM/AIM/GIS/CDE/API/Digital Twin/operations | YELLOW |

# 6. Semantic architecture and decision boundaries

## Requirement + Reference Authority

Requirement Library owns governed policy: requirement set/version, rule identity, severity, applicability and provenance. Reference Library owns controlled values/classification/reference content. Exact content identities are bound into Validation Context and downstream Approval Gate evidence.

## Validation Context

Validation Context is the execution-authority snapshot binding exact Requirement + Reference + project/context selection. No valid context means BLOCKED. BLOCKED is not STOP and cannot be overridden by a human approval.

## Validation Engine and Object Validator

Room/area/property/identity/classification validation is combined with object-level validation for walls, doors, windows, boundaries and relationships. Bound Object Validation produces a cryptographic result identity plus review/source/delivery/building binding. If object_effective_rules = 0, the governed behavior is PRESERVE_UPSTREAM_OBJECT_FINDINGS rather than silently interpreting non-execution as no findings.

## Correction / Delivery / Publication separation

Correction Approval authorizes a correction/writeback action; it does not make preview data canonical. Revit writeback uses Compare-Before-Write and requires a fresh export/revalidation. IFC is corrected at source and re-exported. Delivery Approval permits progression to Approval Gate but creates no canonical artifact. Approval Gate builds the canonical artifact from fresh source and verified bindings. Organisation Acceptance, AIS and Verified Publish/Current remain separate authorities.

# 7. Current architecture by capability

## GREEN - strong/proven mechanisms

Revit/Dynamo source flow and controlled writeback mechanisms.

IFC import, normalization, geometry/object extraction, review and validation.

Requirement/Reference governance foundation and exact content binding.

Source identity, context/binding, duplicate identity protection and fail-closed behavior.

Review sessions, sealed bundles, Delivery Approval and Approval Gate.

Canonical Approved Inbox + SQLite/history persistence + reporting evidence.

Immutable evidence discipline and scoped successor/freeze governance.

## BLUE - active integration/productization

DP-01 deployment packaging and final Windows evidence closure.

Organisation/Project/Building/Stage/Cycle Product Workspace.

Baseline binding and Change Intelligence V1.

Product-level current-state navigation and self-service requirement onboarding.

## YELLOW - planned/separate

Reality Viewer product hardening and governed reality-vs-BIM integration.

PDF/DWG/Excel/GIS/scan/CDE/FM connectors.

Portfolio/organisation analytics, APIs and commercial onboarding.

## RED - explicit open boundaries

DP-01 V4 is NOT ACCEPTED / NOT PROMOTED / NOT FINAL-FROZEN.

W5 Final Integrity / Package Evidence remains.

DP-01 manifest semantic inconsistency remains unresolved before acceptance/freeze.

Windows long-path deployment/runtime residual remains open/out of scope.

Whole-product FINAL/FROZEN/enterprise-ready claim is not authorized.

# 8. DP-01 deployment/productization - exact current state

| Item | Value | Status |
| --- | --- | --- |
| Approved contract SHA-256 | F4F95A10D1A79365DD6F414C7668D0AB241C7587C738DE7D1B5162B124D46E0B | PURPLE / authority |
| V3 predecessor ZIP SHA-256 | 9EDE47CB85049386968ACBD19A23E46542AFA5317290E6FACA03BB72C2F7B445 | PURPLE / preserved predecessor |
| V3 product tree | E69E420B5FB4B4824BC021A7B96573B662706D187B2E39462B65BA33CC422D86 | PURPLE / predecessor identity |
| V4 tested product tree | 1688AD93C13FE7B76C65ACD841C44EF93A4CEA08935CA55083178B0D7B100FDD | GREEN / tested working tree |
| V4 candidate ZIP SHA-256 | 6ACDACA2C141196758533B1095500CE9D9410594E6D7AFCCFA3326110D91DAC8 | GREEN / packaged candidate, not accepted |
| V4 candidate ZIP size | 18,813,764 bytes | GREEN |
| Manifest SHA-256 | 57ADD47690E6C4A17067B6A459474011640FE4CBFF327B38C8778FF63176A190 | GREEN / verified bytes, semantic issue still open |
| SHA256SUMS SHA-256 | 2F3E509C91B2A31A59D5E390DBDB0C4EAC99E6C04CBD73BD059408451F320A62 | GREEN / verified |
| AC28 Attempt02 result SHA-256 | 34BC4DBB18BD28CC49EEBFA6EBA54C3F6C4AAC203F299C05899DF4A03D842999 | GREEN / PASS |

V3 exposed a real repeated-start lifecycle defect (NT-15). The failed evidence was preserved. V4 is the minimal successor that corrects the intended lifecycle/server scope. Neither V3 nor V4 is allowed to be called whole-product accepted/promoted/frozen based on the current evidence.

# 9. DP-01 W4 representative real-flow proof

Real IFC: M40_0254_00.ifc, 21,616,570 bytes, SHA-256 FA50122BC7618F18972F093D7BE512D2455F0E3DCA6BB1D174AE91C70CFC2061.

| Step | Observed result | Status |
| --- | --- | --- |
| Fresh runtime + server | Exact V4 fresh extraction, controlled runtime root | GREEN |
| Validation Context | f00568df945b6eb0945a500582fe4c532d7ff70af803f7110bb5f4f27728aa15 ¦ 28 effective rules ¦ 0 object rules | GREEN |
| IFC import | Run RUN-IFC-20261007-133706 ¦ Building 90254 ¦ 24 rooms / 78 walls / 31 doors / 49 windows | GREEN |
| Review open | Session REV-20261007-133905-1ae069fe ¦ Delivery DLV-20261007-133905-1ae069fe | GREEN |
| Bundle seal | 3cd8c5b88fa1fa1d75ee4389edad95ad69baf73c92307cc845c0f7cea220a72a | GREEN |
| Bound validation | 163 upstream object issues preserved ¦ bound SHA a08fa8d2fba7318338700b5c61c10553a8523134415a876bb06a7f33a488e8bc | GREEN |
| Delivery Approval | Reviewer Bousher Adi -> approved_for_delivery | GREEN |
| Approval Gate | Technical WARNING -> human APPROVED_WITH_WARNINGS ¦ role BIM-samordnare ¦ fresh source export | GREEN |
| Persistence | HTTP 200 / ok=true / 78 walls / 31 doors / 49 windows / 24 boundaries / 158 links / 163 object issues | GREEN |
| Session after persistence | delivered ¦ ResultingRunId RUN-IFC-20261007-133706 | GREEN |
| Product integrity | 210 -> 210 files ¦ 0 changed / 0 removed / 0 added | GREEN |
| Governed stop | exit 0 ¦ process dead ¦ server marker removed ¦ persistent lock file expected | GREEN |

## W4 negative learning - harness encoding mismatch

A first persistence attempt returned HTTP 409 OBJECT_VALIDATION_RESULT_UNVERIFIED:hash_mismatch. The server was not at fault. The test harness had passed raw bound JSON through PowerShell ConvertFrom-Json -> ConvertTo-Json, corrupting 164 UTF-8 text values (for example "där" became mojibake). That changed the canonical hash. Rebuilding the input directly from raw UTF-8 JSON preserved the bound_result_sha256 and persistence passed. The failed 409 attempt must remain preserved evidence.

This is a positive governance lesson: cryptographic binding caught an encoding mutation that a looser system could have silently accepted.

# 10. DP-01 open manifest semantic issue

The current V4 manifest top-level scope_matrix_path refers to the narrow V3->V4 correction matrix, while the historical top-level manifest schema used a full parent-to-current candidate scope matrix. The materialization scope did not authorize silently adding another full matrix. Therefore the current manifest/package metadata must not be called canonical/final until this semantic issue is explicitly resolved. Do not overwrite/rebuild the candidate ZIP just to make the issue disappear.

# 11. Review / approval lifecycle

OPEN REVIEW
   |
   v
SEALED REVIEW BUNDLE
   |
   v
BOUND VALIDATION
   |
   v
CORRECTION REVIEW (if needed)
   |
   v
DELIVERY APPROVAL  [creates_canonical = false]
   |
   v
APPROVED_FOR_DELIVERY
   |
   v
APPROVAL GATE [fresh source + verified authority + reviewer/role]
   |
   v
CANONICAL APPROVED ARTIFACT
   |
   v
PERSISTENCE / APPROVED INBOX / HISTORY DB
   |
   v
DELIVERED

# 12. Information Product / UI REV2 decisions

Delivery-cycle types are configured per project type and do not replace governed stage_id.

Pilot scope is single-context; baseline from another context is not authority.

Pilot P1 cycle is PILOT-FINAL-DELIVERY, label Slutleverans, declared final.

AIS seals only after verified Organisation Acceptance and binds to exact cycle, Delivery Approval, snapshot set and canonical payload.

Current authority is scoped to exact Project Context; organisation-level views are read-only unless a later successor creates authority.

Stage identity must not be fabricated from labels/status. G04 remains authority-extracted/context-binding-unresolved where evidence is unresolved.

# 13. Change Intelligence V1

Change Intelligence must compare a new governed delivery against an explicitly declared approved/current baseline or exact snapshot, not automatically the previous run. Planned delta classes: ADDED, REMOVED, CHANGED_PROPERTY, MOVED, RESIZED, UNCHANGED and IDENTITY_UNCERTAIN. Identity uncertainty must trigger review/fail-closed rather than guessed matching.

A target owner problem is stale content hidden behind a new CDE version number: the platform should detect that the content derives from an older revision by comparing governed identities and deltas, not by trusting the version label alone.

# 14. Reality / Point Cloud track

Reality Viewer remains strategically important but separate from Core authority. Demonstrated direction includes E57/point-cloud viewing, clipping, LOD and measurement. Future integration includes point picking, level/coordinate association, reality-vs-BIM comparison and governed deviations. Automatic Scan-to-BIM is not a proven claim.

# 15. Legacy / no-BIM / MENA strategy

IM Platform must work even when the customer has no BIM-ready building. Intended progression: Registry -> Documents -> Structured Data -> 2D -> IFC -> Digital Twin when justified. Planned adapters include PDF, DWG, Excel/CSV, GIS, survey/scan and CDE/FM APIs. Governance, provenance, asset registration, condition/intervention data and approvals can deliver value before advanced BIM exists.

# 16. Region Blekinge proof basis

Abboten early 12-room proof established practical JSON/validation/identity learning.

Akuten / Building 90254 is a recurring IFC/object-validation/review/E2E evidence case.

Multi-building flows include 90254, 92505, 90246 and 97701.

Larger models provided hundreds of rooms and thousands of objects/issues for scaling and data-quality work.

Duplicate identity protection and governed Revit/Dynamo correction/writeback were demonstrated in defined scopes.

# 17. Code vs non-code work

## Non-code / information governance

Curate Requirement/Reference Libraries with owners, lifecycle, versions and hashes.

Define Project Package: project type, stage, delivery cycles, final cycle, acceptance obligations and customer vocabulary.

Map PTS/IDS/Trafikverket/customer requirements to automatic/manual/document/process evidence.

Define Information Product Contracts and correction/approval procedures.

Prepare onboarding, training, support, release notes and legacy source inventories.

## Code / product engineering

Finish DP-01 W5 and manifest semantic closure.

Implement Change Intelligence V1.

Implement Product Workspace walking skeleton.

Strengthen API/data contracts and multi-user operations.

Implement extended source connectors.

Later: RBAC/SSO, tenancy, observability, backup and SLA operations.

# 18. Product maturity

| Area | Current maturity | What remains |
| --- | --- | --- |
| Governance Core | GREEN - strong scoped authorities | Preserve immutable; successors for new semantics |
| Requirement/Reference | GREEN/BLUE | Product self-service + enterprise roles |
| Object validation | GREEN for defined scopes | Broader profiles/onboarding |
| Revit/Dynamo | GREEN mechanism proof | Broaden scenarios + packaging |
| IFC | GREEN real-model proof | Repeatable external onboarding |
| Review/Approval | GREEN mechanism | Product UX + organisation flow |
| Persistence/history | GREEN/BLUE | Stronger API/operations |
| Deployment | BLUE late proof stage | W5 + manifest closure + formal exact-scope decision |
| Change Intelligence | YELLOW/BLUE | Implementation + runtime evidence |
| Product Workspace | BLUE | Walking skeleton |
| Reality Viewer | YELLOW/GREEN separate | Hardening + integration contract |
| Legacy/connectors | YELLOW | Implementation |
| Enterprise | YELLOW/FUTURE | RBAC/SSO/tenancy/observability/support |

# 19. Roadmap

| Phase | Time | Status | Scope |
| --- | --- | --- | --- |
| Phase 0 - Proven concept | Jun-Aug 2026 | DONE | Revit/Dynamo/JSON validation, IFC, DB/history, review, writeback, correction governance, source parity. |
| Phase 1 - Governance foundation | Aug-Sep 2026 | DONE | Semantic successor chain, identity/context/binding/property/baseline/AIS/Current semantics. |
| Phase 2 - Binding & runtime hardening | Late Sep-6 Oct 2026 | DONE for defined scopes | RLCB V2, F59 V4, m-66-1, G-B1. |
| Phase 3 - Integrated Alpha | Oct 2026 | IN PROGRESS | DP-01 packaging/Windows proof, Change Intelligence V1, Product Workspace walking skeleton. |
| Phase 4 - Product V1 | Nov 2026 target | PLANNED | Organisation -> Project -> Building -> Information Product, baseline/delta, governed review/publish, APIs. |
| Phase 5 - Pilot Ready | Dec 2026-Jan 2027 | PLANNED | Repeatable Region Blekinge pilot, installation/support, Current dashboard, FM/AIM/GIS handover. |
| Phase 6 - Legacy/connectors | Q1-Q2 2027 | PLANNED | PDF/DWG/Excel/GIS/scan/CDE/FM adapters and no-BIM workflows. |
| Phase 7 - Enterprise scale | 2027-2028 | FUTURE | RBAC/SSO, tenant isolation, observability, backup, multi-org, SLA/support, portfolio analytics. |

## Immediate next order

W5 Final Integrity / Package Evidence.

Resolve the DP-01 manifest semantic issue without silently modifying preserved evidence.

Formal exact-scope DP-01 closure / acceptance decision.

Update continuity state append-only after the exact governance decision.

Continue Phase 3 with Change Intelligence V1 and Product Workspace walking skeleton.

# 20. Product V1 target

Product V1 should let a normal Information Manager work through Organisation -> Project -> Building -> Requirements -> Delivery -> Validation -> Changes -> Review -> Approval -> Current -> FM/AIM/GIS/API without working directly in Python, JSON or the database. The UI must expose authority/binding state rather than hide it.

# 21. Safe external claims

| Topic | Safe wording | Do not claim yet |
| --- | --- | --- |
| Core governance | Evidence-driven owner-side information governance with immutable evidence discipline | Whole product enterprise-ready/final |
| Revit/Dynamo | Controlled validation/correction/writeback mechanisms demonstrated | Universal auto-correction for all disciplines |
| IFC | Real-model read/normalize/validate/review and canonical approval flow demonstrated | Direct canonical IFC writeback |
| Requirement governance | Governed lifecycle and exact content binding substantially demonstrated | Full authenticated enterprise self-service |
| Deployment | V4 Windows representative flow through persistence demonstrated; final package closure pending | DP-01 accepted/promoted/frozen |
| Reality | Separate point-cloud/viewer capability demonstrated | Automatic Scan-to-BIM/digital-twin generation |
| Legacy | Roadmap supports PDF/DWG/GIS/scan without BIM prerequisite | All connectors production-ready |
| Commercial | Strong pilot/service-led proposition | Mature multi-tenant SaaS with SLA/SSO |

# 22. Working method for future changes

Identify exact parent authority and hashes.

Create fresh successor/staging; never modify frozen parent.

Define scope, claims and acceptance criteria before coding.

Implement the smallest coherent delta.

Run static/syntax/unit and targeted negative tests.

Run controlled runtime/server/browser acceptance when runtime claims are involved.

Capture exact logs, hashes, manifests and write-scope diffs.

Preserve failures/operator mistakes; new attempt instead of overwrite.

Run independent/read-only evidence review.

Promote/freeze only for exact proven scope.

Update Current State/Master Context/continuity append-only.

# 23. Handoff - technical developer

Do not begin with refactoring. Understand authority/state/evidence first.

Verify REV10 identities and exact parent for the task.

Treat Requirement/Reference Libraries as policy authority; validators/profile engines are execution capability.

Client/UI payload must never be the sole authority for canonical persistence.

Bind exact context/hash and reject stale/tampered/mismatched payloads.

Preserve Revit vs IFC correction boundaries.

Keep Reality Viewer/connectors separate until explicit integration contract exists.

For DP-01 continue from W5. Do not rerun W4 merely to make evidence cleaner.

Preserve the failed UTF-8/PowerShell harness attempts and the successful raw-UTF8 path.

# 24. Handoff - BIM / Information Manager / non-technical reader

IM Platform is a controlled owner-side gate that turns delivered information into trusted information. It begins from owner requirements and reference data, validates the exact incoming source for the exact project context, records issues, separates blockers/warnings/manual checks, controls corrections and approvals, requires fresh source after correction, preserves evidence/history and publishes an explicit Current state instead of assuming newest file = truth.

# 25. Conversation/history index

This archive summarizes the project conversation history rather than copying every chat message. Major streams included:

Platform-centered workflow and early v41-v43 continuity.

Revit/Dynamo validation, Approval Gate, rules/issues, database/Power BI and object validation.

2D/3D review, geometry, multi-level behavior and read-only Review 3D boundary.

Controlled correction approval, writeback and Compare-Before-Write.

IFC source precedence, canonical source authority and duplicate identity protection.

Requirement/Reference libraries, NO_EFFECTIVE_RULES and semantic import hardening.

S11-S19 semantic successor chain and Regression01 NOT_PROVEN learning.

UI REV2 / Information Product governance, Project Context, delivery cycle, AIS and Current decisions.

RLCB V2, F59 V4, m-66-1 and G-B1 scoped authority closure.

DP-01 contract, V2/V3/V4 deployment candidates, Windows evidence, NT-15 lifecycle correction and W4 real-flow proof.

Reality Viewer / point cloud and legacy/no-BIM / MENA strategy.

# 26. New ChatGPT / Claude continuation point

A new AI session must continue from the package, not redesign from memory. Latest checkpoint: DP-01 V4 W4 is complete at a safe pause; W5 is next; manifest semantic issue remains; no DP-01 acceptance/promotion/freeze has occurred.

Use the separate file IM_PLATFORM_CHATGPT_CLAUDE_CONTINUATION_PROMPTS_2026-10-07.txt. It contains one ready-to-paste prompt for ChatGPT project “Information Management Platform (IM Platform)” and one for Claude project “IM PLATTFORM”.

# 27. Exact current DP-01 checkpoint

| Item | Value |
| --- | --- |
| V4 product tree | 1688AD93C13FE7B76C65ACD841C44EF93A4CEA08935CA55083178B0D7B100FDD |
| V4 ZIP SHA-256 | 6ACDACA2C141196758533B1095500CE9D9410594E6D7AFCCFA3326110D91DAC8 |
| W4 run | RUN-IFC-20261007-133706 |
| W4 review session | REV-20261007-133905-1ae069fe |
| W4 review bundle SHA | 3cd8c5b88fa1fa1d75ee4389edad95ad69baf73c92307cc845c0f7cea220a72a |
| W4 bound result SHA | a08fa8d2fba7318338700b5c61c10553a8523134415a876bb06a7f33a488e8bc |
| W4 technical decision | WARNING |
| W4 human approval | APPROVED_WITH_WARNINGS |
| W4 persistence | HTTP 200 / ok=true / session delivered |
| W4 product integrity | 210 -> 210 files; 0 changed / 0 removed / 0 added |
| W4 stop | exit 0; process stopped; server marker removed; persistent lock file expected |
| NEXT | W5 Final Integrity / Package Evidence |
| DP-01 designation | NOT ACCEPTED / NOT PROMOTED / NOT FINAL-FROZEN |

Source basis note: this dossier is a coherent synthesis of the project conversation history and available project artifacts, not a verbatim transcript archive. Later exact primary evidence always wins over narrative.

# 2026-10-08 - DP-01 V5 Formal Closure Update

This append-only dossier update supersedes the 2026-10-07 working checkpoint narrative for current continuation purposes. It does not create acceptance, promotion, final or frozen status.

## Final V5 identity

ZIP SHA-256: A80523A6ADD0B6B621DD6FD279F91A65FD620616A5E376EE7AB4DA48C211D4BB

ZIP size: 18,818,074 bytes

Product files: 210

Product tree SHA-256: 1688AD93C13FE7B76C65ACD841C44EF93A4CEA08935CA55083178B0D7B100FDD

Approved contract SHA-256: F4F95A10D1A79365DD6F414C7668D0AB241C7587C738DE7D1B5162B124D46E0B

## Acceptance closure

28/30 acceptance criteria PASS. AC-02 and AC-17 are NOT_PROVEN. FAIL count = 0. AC-02 is an historical four-checkpoint evidence-completeness gap and must not be reconstructed retroactively. AC-17 lacks an actual Windows Python 3.13 FINAL resolver-success test; current Windows discovery found Python 3.14.5 FINAL only.

## Formal disposition

NOT ACCEPTED / NOT PROMOTED / NOT FINAL / NOT FROZEN.

## Closure records

Formal closure assessment SHA-256: 7C14CBD22D2B06CBDBAB8A8BBEF1D9BAB3A8F40C09BC31A9C93B6831126CCE45

Final closure status binding SHA-256: 936E16B8AA5D59E7215B526BC7030A4C6600C7EB8B4FA96FD1DF59281EAD1E2D

## Residuals and stop rule

Windows long-path deployment/runtime residual remains OPEN / OUT OF SCOPE. W4 is executed/consumed and must not be rerun. Stop V5 testing. Do not install Python 3.13 merely to manufacture evidence.

## Next continuation

Treat DP-01 V5 as a closed governance record. New work requires separate scope/authorization. Current roadmap priorities are Change Intelligence V1, Product Workspace walking skeleton, and continued AIS / Verified Publish / Current productization.