INFORMATION MANAGEMENT PLATFORM

Master Project Archive, Development History, Architecture, Governance & Roadmap

Archive date: 2026-10-09 | Owner / product lead: Bousher Adi

AUTHORITY BOUNDARY - Continuity/onboarding synthesis only. Exact primary bytes + SHA-256 + formal governance evidence outrank this narrative.

# 0. Start here - what this package is for

This package lets a future ChatGPT/Claude session, developer, BIM/Information Manager, partner, decision-maker or the owner reopen the IM Platform project and understand the full direction without restarting the architecture. It is a structured synthesis of the project conversation history and available artifacts, not a verbatim export of every chat line.

Use it to understand the product, continue technical or non-code development from the correct state, and locate exact authority/evidence files before modifying any governed scope.

# 1. Project in two minutes

IM Platform is an owner-side Information Product Governance Platform. It started as a practical BIM quality-control chain for Revit data and has evolved into a governed information layer between requirements/source deliveries and downstream databases, FM/AIM, GIS, CDE, APIs and digital-twin use cases. Its core value is not visualisation; it is the evidence-backed decision chain that determines which information may be trusted, why, against which exact requirements, for which project/building/stage/delivery context, and after which human approvals.

The platform currently has a mature governed validation core, requirement/reference authority, validation context, issue/correction/review/delivery approval, approval gate, canonical information product, persistence/history, and strong immutable-evidence practices. CI-01 Slice 1 (Change Intelligence V1 narrow scope) is now ACCEPTED, PROMOTED, FINAL and FROZEN as exact V0.12 bytes. DP-01 deployment/productization remains deliberately NOT ACCEPTED / NOT PROMOTED / NOT FINAL / NOT FROZEN because its formal closure left acceptance criteria NOT_PROVEN; this must remain visible and must not be silently upgraded.

The next product-development step is Product Workspace Walking Skeleton: a thin read-oriented workspace that exposes governed projects, information states, CI change sets, review/evidence and approval status without changing frozen Core or CI authorities. After that come AIS / Verified Publish / Current, Baseline & Change Control, governed no-code onboarding, legacy-source adapters, and pilot/customer packaging.

# 2. Product thesis and the problem being solved

The platform began with a practical owner problem: BIM/source deliveries can look plausible while required information is missing, stale, inconsistent or not traceable to the correct requirement. Review tools can show geometry and issues, but they do not by themselves establish organisational truth.

IM Platform therefore governs the information product between requirements/source deliveries and databases/FM/AIM/GIS/CDE/APIs. It answers: what exact information may be trusted, why, against which requirement, from which source, in which context, after which review and approval, and with which evidence?

# 3. Truth hierarchy and non-negotiable governance rules

Exact artifact bytes + SHA-256 + primary acceptance/promotion/final/freeze evidence outrank narrative summaries.

Frozen authorities are immutable. Any technical change requires a separately authorized successor; never hot-patch frozen bytes.

Source truth > preview. A browser view, newer filename or client payload does not become truth without governed identity and evidence.

Correction Approval != Delivery Approval != Organisation Acceptance != AIS != Verified Publish/Current.

Fresh source + revalidation are required before canonical/current publication.

Fail closed on stale, ambiguous, missing, inconsistent or unverifiable authority/evidence.

Never silently guess identity/version and never use an implicit 'latest' fallback in governed execution.

Compare-Before-Write is required where governed source writeback exists.

Failed attempts and NOT_PROVEN states are evidence. Preserve them; do not rerun merely to manufacture green.

One proven authority scope cannot silently prove another.

Customer-specific rules belong in governed Requirement/Reference data, not customer-specific code forks.

# 4. Master information flow

SOURCE WORLD Revit / Dynamo / IFC / later DWG / PDF / Excel / GIS / Scan / CDE / FM ¦ v SOURCE IDENTITY + NORMALIZATION ¦ v GOVERNED PROJECT / BUILDING / STAGE / DELIVERY CONTEXT ¦ +-------------------------------+ ¦ ¦ v v REQUIREMENT AUTHORITY REFERENCE AUTHORITY ¦ ¦ +---------------+---------------+ v VALIDATION CONTEXT ¦ v VALIDATION ENGINE ¦ v OBJECT VALIDATION ¦ v REVIEW / CORRECTION ¦ v DELIVERY APPROVAL ¦ v APPROVAL GATE ¦ v CANONICAL INFORMATION PRODUCT ¦ v PERSISTENCE / HISTORY / EVIDENCE ¦ +---------------+----------------+ ¦ ¦ ¦ v v v CHANGE INTELLIGENCE AIS / CURRENT ANALYTICS ¦ ¦ ¦ +---------------+----------------+ v FM / AIM / GIS / CDE / API / DT

# 5. Architecture layer register

| # | Layer | Responsibility | Current state |
| --- | --- | --- | --- |
| 01 | Source / Authoring | Revit, Dynamo/Python, IFC; planned/expanded DWG, PDF, Excel, GIS, scan, CDE and FM sources | GREEN in proven source scope; legacy adapters future |
| 02 | Acquisition / Adapters | Source import/export, raw-file hashing, normalization, project/property/building extraction | GREEN in proven adapters; more adapters planned |
| 03 | Source Identity & Integrity | SHA-256, source/run/building/project identity, source precedence, freshness, fail-closed | GREEN |
| 04 | Governed Project Context | Organisation -> Project -> Property -> Building -> Stage -> Delivery Cycle | DESIGNED / successor work; UI context decisions established |
| 05 | Requirement Authority | Requirement Set/Version, rule identity, severity, applicability, provenance, publication | GREEN / requirement library completed and closed in verified scope |
| 06 | Reference Authority | Allowed values, controlled values, classifications, exact reference content identity | GREEN |
| 07 | Validation Context | Immutable binding of requirement + reference + project/context selection | GREEN |
| 08 | Validation Engine | Room/area/property/identity/classification checks with STOP/WARNING/INFO/PASS/BLOCKED | GREEN |
| 09 | Object Validator | Walls, doors, windows, boundaries, links, object issues and bound result identity | GREEN |
| 10 | Correction / AutoFix | Correction proposals, preview, human Correction Approval, Compare-Before-Write | GREEN in scoped flows |
| 11 | Review Lifecycle | Review session, sealed bundle, audit, corrections, Delivery Approval | GREEN |
| 12 | Approval Gate | Fresh source + verified authority + review binding; BLOCKED cannot be approved | GREEN |
| 13 | Canonical Information Product | Approved artifact with source, validation, approval, provenance and authority identity | GREEN |
| 14 | Persistence / History | Approved Inbox, SQLite/project DB, history, object evidence, reports | GREEN in scoped implementation |
| 15 | AIS / Verified Publish / Current | Organisation acceptance / AIS / current semantics and publication authority | NEXT after Product Workspace |
| 16 | Baseline & Change Control | Declared baseline, comparison target, governed delta, baseline decision | NEXT after AIS/Current |
| 17 | Change Intelligence V1 | ADDED/REMOVED/UNCHANGED/PROPERTY_CHANGED/IDENTITY_UNCERTAIN, deterministic evidence | FINAL FROZEN V0.12 |
| 18 | Reality / Point Cloud Viewer | E57/point cloud/360 context and measurement | SEPARATE TRACK; not Core authority |
| 19 | Analytics / Reporting | Validation reports, Power BI, geometry/ROI and future portfolio analytics | GREEN / expandable |
| 20 | Product Workspace / UI | Organisation/Project/Building/Information Product workspace, changes, review, publish, admin | IMMEDIATE NEXT - walking skeleton |
| 21 | Downstream Consumers | FM/AIM/GIS/CDE/API/Digital Twin / operations | INTEGRATION TARGETS |

# 6. Development journey - idea to current frozen CI authority

| Period | Milestone | What changed |
| --- | --- | --- |
| Jun 2026 | First practical validation chain | Revit/Dynamo -> JSON -> requirement checks -> issues -> approval direction. Abboten 12-room proof established a useful end-to-end concept. |
| Jun 2026 | Platform direction | Focus moved from scripts to a platform: dashboard/approval, requirements, issues, 2D/3D, database, export and owner requirements. Revit became a source, not the workflow centre. |
| Jun-Aug 2026 | Source breadth and scale | IFC/OpenBIM, geometry, 2D/3D review, multi-building, source parity and larger Region Blekinge models were added. Akuten Run01 demonstrated scale and fail-closed behaviour. |
| 14-23 Aug 2026 | Correction governance | Controlled corrections, AutoFix proposals, Correction Approval, Translator, Compare-Before-Write and source-specific correction boundaries were established. |
| Late Aug 2026 | Identity/history/portability | Duplicate GUID protection, source precedence, Windows/Python portability, history/analytics and IFC/Revit parity became explicit concerns. |
| Early Sep 2026 | Governance hardening | NO_EFFECTIVE_RULES behaviour, fail-closed policy, Requirement/Reference persistence and provenance were hardened. |
| 17-19 Sep 2026 | S11-S19 semantic successor chain | Reference -> Mapping -> Identity -> Context -> Binding -> Property Authority -> Baseline -> AIS -> Verified Publish / Current semantics were progressively separated and frozen by scope. |
| 19-21 Sep 2026 | Productization / Regression01 | SQLite/repository and administration work. Regression Attempt21 remained NOT_PROVEN instead of being forced green; 27 PASS / 64 NOT_PROVEN / 0 FAIL. |
| 21-24 Sep 2026 | Information Product / UI REV2 | Project Context, delivery cycles, Organisation Acceptance, AIS and Current were separated as explicit authorities. OD-18/OD-02/OD-01 decisions refined cycle and Current semantics. |
| Late Sep-4 Oct 2026 | Requirement governance / RLCB / Windows E2E | No-code governed requirement lifecycle, exact Requirement/Reference content binding, real IFC, Approval Gate and DB persistence were strengthened. |
| 5-6 Oct 2026 | F59 / m-66-1 / G-B1 / REV10 | Runtime hardening, approval-session binding and reviewer-identity scopes closed and became frozen authorities. REV10 became a continuity baseline for the integrated state. |
| 6-8 Oct 2026 | DP-01 deployment successor | Deployment/productization was contracted and tested through V1-V5. Representative real IFC W4 was successful, but final closure remained NOT ACCEPTED because evidence/acceptance residuals remained NOT_PROVEN. |
| 8-9 Oct 2026 | CI-01 Change Intelligence V1 | V0.1-V0.12 passed successive hard reviews. Identity, canonicalization, failure-evidence, NaN-key and traversal/depth issues were closed through narrow successors. V0.12 then passed Review99 and Windows review, and was Accepted -> Promoted -> Final -> Frozen. |
| 9 Oct 2026 | Current handoff point | Archive/continuity update is now required. Product Workspace Walking Skeleton is the next recommended implementation track; CI-01 V0.12 must not be modified. |

# 7. What the platform already does

Governed source ingestion in proven Revit/Dynamo/IFC flows with identity/hash binding.

Exact Requirement and Reference authorities bound through Validation Context.

Room/area/property/identity/classification validation plus object-level walls/doors/windows/boundaries/links.

STOP/WARNING/INFO/PASS/BLOCKED issue semantics and preservation of upstream findings when no effective rules execute.

Correction proposals/AutoFix with human Correction Approval and Compare-Before-Write.

Review sessions, sealed bundles, Delivery Approval and Approval Gate.

Canonical Information Product from fresh source and verified bindings.

Persistence/history and reports/analytics.

Frozen Change Intelligence Slice 1 for deterministic state-to-state comparison without silent identity guessing.

# 8. Requirement / Reference governance and PTS direction

The Requirement Library is already completed, verified and closed within its proven scope. Future BEP/customer mapping must reuse it rather than rebuild it. Reference Authority manages allowed values, classification and exact controlled content. Both are cryptographically bound into execution evidence.

PTS direction: Level 1 automatically verifiable BIM information; Level 2 mixed automatic + human verification; Level 3 document/manual evidence. Automatic detection must never be presented as a substitute for professional assessment where human verification is required.

# 9. Correction, review, delivery and publication are separate

Correction Approval authorizes a correction/writeback action; it does not make preview data canonical. Revit writeback requires Compare-Before-Write plus fresh export/revalidation. IFC is corrected at source and re-exported. Delivery Approval only allows progression to Approval Gate. Organisation Acceptance, AIS and Verified Publish/Current are separate later authorities.

# 10. Frozen / authoritative scope register

| Authority | Status | SHA-256 | Role / boundary |
| --- | --- | --- | --- |
| S19 VPC-01 Core | FINAL FROZEN | 3BEB862A7DCA6BCC18D18AFB7B8DD08D093EBA3F615D55A83EE39CE91EDA1A64 | Verified Publish / Current semantic authority in its exact scope; do not reinterpret through later UI work. |
| RLCB V2 | Frozen authority | EFF884F3A616D7D17CD9ADFF9A1B32A366F6D1E4A4C5D77A98BF1B7254863E39 | Exact Requirement/Reference content binding authority. |
| F59 V4 | FINAL FROZEN | 81E5B4D2C085C5DE76CCB6E9C80DA893EF10F6A34D919421D8F0A2D5ADA223BD | Runtime hardening authority. |
| m-66-1 | FINAL FROZEN | 5E1938CBEC0EA891431404216C760CF24B02E3207CA3C52B1FBE0457BAF2B64D | Approval-session binding authority. |
| G-B1 | FINAL FROZEN | 32778DBFD69E9E5A27CCDF71CCCA016106CB6EE1987A1B64C1237D92206D2510 | Reviewer identity / gate binding scope. |
| CI-01 Slice 1 V0.12 | ACCEPTED + PROMOTED + FINAL + FROZEN | 2F45BC7E37809802E1BF385755AEAF7215BC05D0C5308A27F0EE31D57A0BE577 | Change Intelligence narrow scope only: ADDED, REMOVED, UNCHANGED, PROPERTY_CHANGED, IDENTITY_UNCERTAIN. |

# 11. REV10 continuity baseline

REV10 archive SHA-256: 1D2B3C1D7E16FEF3597F2FE86AE1E9704DA9B23B1BAAAA8B1F56D65C4F3BAFC6

REV10 Current State SHA-256: 6651D314F1DB75C1502433D282B81E94AE5E4AD8CEFC50A7963F4650B7F7C7E2

REV10 Handoff Record SHA-256: 437A13BE4D4A865F910FD1CCEE593085BD002EC37D8AFDE37BD59770668F7252

REV10 remains the integrated pre-CI continuity baseline. This 2026-10-09 archive updates the narrative/current working state but does not rewrite REV10 primary evidence.

# 12. DP-01 deployment/productization - current disposition

V5 candidate SHA-256: A80523A6ADD0B6B621DD6FD279F91A65FD620616A5E376EE7AB4DA48C211D4BB; product tree: 1688AD93C13FE7B76C65ACD841C44EF93A4CEA08935CA55083178B0D7B100FDD.

The representative W4 real-IFC flow succeeded end-to-end, but formal closure remains NOT ACCEPTED / NOT PROMOTED / NOT FINAL / NOT FROZEN. Builder closure recorded 28/30 PASS and 0 FAIL with AC-02 and AC-17 NOT_PROVEN; Review85 identified independent-evidence/provenance and handoff-fitness gaps. Preserve that state. Do not upgrade the claim through narrative.

# 13. CI-01 Change Intelligence V1 - successor history

| Version | Evidence | Review result | Reason / closure |
| --- | --- | --- | --- |
| V0.1 | 12/12 builder tests; Review88 | 0 B / 3 M / 6 m | Duplicate identity and authority-conflict issues; successor required. |
| V0.2 | 24/24 tests | No independent primary review performed | Important provenance fact: no independent V0.2 review existed; do not reconstruct one. |
| V0.3 | 35/35 tests; Review90 | 1 B / 4 M / 2 m | Numeric overflow, invalid roots, missing schema, authority-gate/provenance gaps. |
| V0.4 | 46/46 tests | 0 B / 2 M / 2 m | Provenance and exact semantic hash runtime verification remained. |
| V0.5 | 52/52 tests; Review92 | 1 B / 3 M / 3 m | Runtime authority set regressed; exact delta/evidence/schema issues. |
| V0.6 | 60/60 tests; Review93 | 0 B / 1 M / 1 m | Early authority failure did not preserve actual caller configuration evidence. |
| V0.7 | 63/63 tests; Review94 | 0 B / 1 M / 0 m | Non-standard configuration evidence could collapse distinct explicit configs. |
| V0.8 | 68/68 tests; Review95 | 1 B / 1 M / 0 m | Schema-invalid early authority failures; lone-surrogate crash path. |
| V0.9 | 75/75 tests; Review96 | 1 B / 1 M / 0 m | Non-string mapping-key coercion and configuration evidence ambiguity. |
| V0.10 | 83/83 tests; Review97 | 1 B / 0 M / 0 m | Distinct NaN mapping keys could collide inside explicitly supported V2 fingerprint domain. |
| V0.11 | 87/87 tests; Review98 | 0 B / 1 M / 0 m | NaN collision closed via bounded-domain V3; new recursion/depth fail-closed gap found. |
| V0.12 | 95/95 tests; Review99 | 0 B / 0 M / 0 m | Traversal-domain guard closes cycles/depth. Fit for owner decision; subsequently Accepted, Promoted, Windows-reviewed, Final, Frozen. |

## 13.1 Exact frozen CI-01 V0.12 state

Candidate SHA-256: 2F45BC7E37809802E1BF385755AEAF7215BC05D0C5308A27F0EE31D57A0BE577

Authorized frozen change types: ADDED, REMOVED, UNCHANGED, PROPERTY_CHANGED, IDENTITY_UNCERTAIN. MOVED/RESIZED, geometry/classification/relationship change semantics, requirement impact, writeback, baseline replacement and Current mutation are not part of the frozen scope.

Review99: BLOCKER 0 / MAJOR 0 / MINOR 0. Windows review: Python 3.14.5, jsonschema 4.26.0, rfc3339-validator 0.1.4, 95/95 tests PASS, SHA256SUMS 124/124 before and after, zero .pyc and zero __pycache__. Owner governance then proceeded as separate Acceptance -> Promotion -> FINAL -> FROZEN decisions.

# 14. UI / Product Workspace decisions already made

UI REV2 decisions separated project context, delivery cycles, Organisation Acceptance, AIS and Current. OD-18 established delivery-cycle/final-cycle logic; OD-02 defined AIS sealing only after verified organisation acceptance and exact cycle/delivery/snapshot/canonical payload binding; OD-01 kept Current bound to the exact project context with derived views read-only rather than independently mutable.

# 15. Reality Viewer and Model Health are separate tracks

Reality/Point Cloud Viewer work (E57/360) supports visual context, measurement and scan/model comparison, but it is not Core information authority. Model Health and Information Health should remain distinguishable even if later presented in one workspace.

# 16. Current status matrix

| Area | State | Meaning |
| --- | --- | --- |
| Core validation/governance | MATURE / frozen authorities by scope | Build additive successors/integrations; do not rewrite frozen scopes. |
| Requirement Library | COMPLETED / CLOSED in verified scope | Reuse; do not rebuild. |
| CI-01 Slice 1 | FINAL FROZEN | Read-only authority for authorized change taxonomy. |
| DP-01 | CLOSED but NOT ACCEPTED | Preserve NOT_PROVEN and Review85 caveats. |
| Product Workspace | NEXT | Build walking skeleton consuming governed outputs. |
| AIS / Verified Publish / Current | Semantics established; product realization next | Implement after Workspace without collapsing decision boundaries. |
| Baseline / Change Control | PLANNED NEXT | Use CI against an explicit baseline with governed replacement decision. |
| Legacy sources | PLANNED | Needed for PDF/DWG/scan-heavy customers. |
| Reality Viewer | SEPARATE | Integrate presentation later without changing authority. |

# 17. Open residuals / what is not finished

| Track | Status | Required treatment |
| --- | --- | --- |
| DP-01 | NOT ACCEPTED / NOT PROMOTED / NOT FINAL / NOT FROZEN | V5 closure was locally sound but Review85 found evidence/provenance and handoff-fitness gaps; AC-02 and AC-17 remained NOT_PROVEN in builder closure. Reopen only with exact evidence and a new formal decision path. |
| Windows long-path residual | OPEN / OUT OF SCOPE | Keep visible; do not retroactively claim it closed. |
| Product Workspace | NOT YET BUILT | Walking skeleton is immediate next product work. |
| AIS / Current runtime realization | NOT YET CLOSED | Semantics exist in frozen authorities; product/runtime realization remains a successor/integration task. |
| Baseline / Change Control | NOT YET CLOSED | Needed to operationalize CI against approved baselines. |
| Legacy PDF/DWG/GIS/scan adapters | PLANNED | Critical for markets/projects without BIM; must preserve source provenance and uncertainty. |
| Reality Viewer | SEPARATE TRACK | E57/point cloud/360 viewer work remains separate from Core truth authority. |

# 18. Roadmap from today

| Phase | When | Deliverable / rule |
| --- | --- | --- |
| R0 - Archive / continuity update | NOW | Create one coherent 2026-10-09 continuity archive, file map and AI handoff. Do not change frozen technical authorities. |
| R1 - Product Workspace Walking Skeleton | NEXT | Thin read-first UI: Organisation/Project/Building -> Information State A/B -> Compare -> Change Set -> changes/evidence/review status. Consume CI-01 read-only. |
| R2 - AIS / Verified Publish / Current | AFTER R1 | Realize publication/current workflows without collapsing Correction, Delivery, Organisation Acceptance, AIS and Current into one decision. |
| R3 - Baseline & Change Control | AFTER R2 | Declare governed baseline, compare new state through CI-01, review impact and make explicit baseline replacement decisions. |
| R4 - No-code onboarding | PARALLEL/AFTER R1 | Configuration-driven requirement/reference onboarding, controlled publication, mappings, code lists and project templates; Requirement Library itself is already complete in verified scope. |
| R5 - Legacy source adapters | PLANNED | PDF/DWG/Excel/GIS/scan/CDE intake for markets where BIM models are missing. Normalize into governed information states; never pretend legacy data has BIM identity it does not possess. |
| R6 - Pilot / customer packaging | PLANNED | Region Blekinge reference pilot, then customer packages for healthcare/municipal/MENA use. Separate software authority from customer configuration. |
| R7 - BEP & Information Requirements Compliance | OPTIONAL FUTURE | Add BEP-to-existing-requirement mapping/compliance UI as a successor/integration. Do not rebuild the completed Requirement Library or disrupt current priorities. |
| R8 - Extended CI successor | ONLY WHEN NEEDED | Future MOVED/RESIZED, geometry, classification, relationship or requirement-impact changes require a new CI successor. Never edit V0.12. |

# 19. Product Workspace Walking Skeleton - first implementation slice

Build a deliberately thin read-first workspace: Organisation -> Project -> Building -> Information Product / Information State -> choose A/B -> Compare -> Change Set -> individual change -> evidence/review status. It should display counts and evidence without inventing new CI semantics.

No new CI semantics in the UI.

No client-side override of fail-closed decisions.

No hidden latest-version fallback.

Derived views are read-only unless an explicit governed write path exists.

Expose evidence/authority identities in audit-friendly form while keeping normal labels readable.

Start with one pilot context; generalise after the walking skeleton is stable.

# 20. Development with code vs without code

| Mode | Examples | Governance rule |
| --- | --- | --- |
| With code | Product Workspace UI, read APIs, AIS/Current runtime, baseline service, adapters for DWG/PDF/Excel/GIS/scan/CDE, connectors, tests/evidence harnesses | Classify scope and parent authority before implementation. |
| Without code | Requirement/reference configuration, mapping tables, cycle templates, acceptance procedures, checklists, roles, pilot setup, onboarding/training | Configuration must still be versioned and governed. |
| Hybrid | BEP mapping, PTS onboarding, customer rules, issue workflows | Reuse proven foundations; keep customer configuration separate from shared product code. |

# 21. Commercial / pilot direction

Region Blekinge remains the strongest reference environment because real hospital/building data has been used throughout development. For MENA and other markets, position IM Platform as information governance, validation and digital-handover infrastructure rather than only a BIM checker. Where BIM is absent, ingest PDF/DWG/Excel/GIS/scan sources with explicit provenance and uncertainty instead of requiring BIM before value can be created.

# 22. Files and authority map - what is needed and where it is

| Pri | Track | File / artifact | SHA-256 / ID | Known location | Why keep it |
| --- | --- | --- | --- | --- | --- |
| P0 | Current frozen CI-01 candidate | CI01_SLICE1_IMPLEMENTATION_CANDIDATE_V0_12_2026-10-08.zip | 2F45BC7E37809802E1BF385755AEAF7215BC05D0C5308A27F0EE31D57A0BE577 | Included in this archive | Exact immutable CI-01 Slice 1 frozen bytes. |
| P0 | CI-01 Acceptance | CI01_SLICE1_V0_12_FORMAL_PRODUCT_OWNER_ACCEPTANCE_2026-10-09.zip | D641DF095FAB8641A74E0CEC894366EF299B0385AF16C2C7E277D3AF394A2D9B | Included in this archive | Formal acceptance evidence. |
| P0 | CI-01 Promotion | CI01_SLICE1_V0_12_FORMAL_PRODUCT_OWNER_PROMOTION_2026-10-09.zip | DB90E2DA488D00ED8AECC75AAD85DA7739353C06A05A09A56C36F42242B0A122 | Included in this archive | Formal promotion evidence. |
| P0 | CI-01 Windows closure | CI01_SLICE1_V0_12_WINDOWS_RUNTIME_REVIEW_CLOSURE_2026-10-09.zip | 959A41FCBCF5AE81D54ABA9B20F1BDD58C676F18BB019B283AC5A2A4CAAD9511 | Included in this archive | Windows runtime closure; original owner Windows evidence file remains on Windows and should also be retained. |
| P0 | CI-01 FINAL | CI01_SLICE1_V0_12_FORMAL_PRODUCT_OWNER_FINAL_DESIGNATION_2026-10-09.zip | 085F8DC71AE4D20484BA5FF721E6F5656A4F32183A567CE23A5634B528989E10 | Included in this archive | FINAL designation evidence. |
| P0 | CI-01 FROZEN | CI01_SLICE1_V0_12_FORMAL_PRODUCT_OWNER_FROZEN_DESIGNATION_2026-10-09.zip | C5C45D3D9460DFD41AECA5B796CB5457CC5971719D8A008B4055A54C8C5CC1F7 | Included in this archive | Frozen designation evidence. |
| P0 | Original Windows CI evidence | CI01_V012_WINDOWS_RUNTIME_EVIDENCE_2026-10-09.txt | 43D5FEC4B86360204292A18BDAD4E121CEFF31CA2CF15BA74AA607C5FFB93E92 | C:\Users\bouadi\CI01_WINDOWS_REVIEW_V012\ | Retain original file; this continuity archive contains owner receipt/closure, not reconstructed original bytes. |
| P0 | DP-01 V5 candidate | IM_PLATFORM_DP01_DEPLOYMENT_SUCCESSOR_CANDIDATE_V5_2026-10-08.zip | A80523A6ADD0B6B621DD6FD279F91A65FD620616A5E376EE7AB4DA48C211D4BB | C:\Users\bouadi\DP01W\V5C\ | Do not relabel as accepted. Preserve exact V5 plus closure evidence. |
| P0 | DP-01 closure assessment | 00_DP01_V5_FORMAL_CLOSURE_ASSESSMENT.txt | 7C14CBD22D2B06CBDBAB8A8BBEF1D9BAB3A8F40C09BC31A9C93B6831126CCE45 | C:\Users\bouadi\DP01W\V5_FINAL_CLOSURE\ATTEMPT01\ | Formal closure assessment. |
| P0 | DP-01 closure binding | 01_DP01_V5_FINAL_CLOSURE_STATUS_BINDING.json | 936E16B8AA5D59E7215B526BC7030A4C6600C7EB8B4FA96FD1DF59281EAD1E2D | C:\Users\bouadi\DP01W\V5_FINAL_CLOSURE\ATTEMPT01\ | Keeps DP-01 NOT ACCEPTED etc. |
| P0 | Review85 | 85_DP01_V5_CLOSURE_AND_ARCHIVE_HANDOFF_REVIEW.md | BC/see file hash in archive manifest | Included under historical reference | Independent review of DP-01 closure/handoff fitness. |
| P0 | REV10 Continuity Archive | authoritative REV10 archive | 1D2B3C1D7E16FEF3597F2FE86AE1E9704DA9B23B1BAAAA8B1F56D65C4F3BAFC6 | Typically C:\Users\bouadi\Downloads\ / prior archive folder | Continuity baseline for pre-DP/CI integrated state. Locate exact file by hash if authority work is needed. |
| P0 | REV10 Current State | REV10 current-state record | 6651D314F1DB75C1502433D282B81E94AE5E4AD8CEFC50A7963F4650B7F7C7E2 | Inside REV10 continuity archive | Machine-readable state baseline. |
| P0 | REV10 Handoff Record | REV10 handoff record | 437A13BE4D4A865F910FD1CCEE593085BD002EC37D8AFDE37BD59770668F7252 | Inside REV10 continuity archive | Continuity/handoff binding. |
| P1 | S19 VPC-01 frozen authority | exact S19 package | 3BEB862A7DCA6BCC18D18AFB7B8DD08D093EBA3F615D55A83EE39CE91EDA1A64 | C:\Users\bouadi\Downloads\ / master archives | Use only exact bytes for S19 authority work. |
| P1 | RLCB V2 | exact frozen package | EFF884F3A616D7D17CD9ADFF9A1B32A366F6D1E4A4C5D77A98BF1B7254863E39 | C:\Users\bouadi\Downloads\ | Requirement/Reference exact content binding. |
| P1 | F59 V4 | exact frozen package | 81E5B4D2C085C5DE76CCB6E9C80DA893EF10F6A34D919421D8F0A2D5ADA223BD | C:\Users\bouadi\Downloads\ | Runtime hardening authority. |
| P1 | m-66-1 | exact frozen package | 5E1938CBEC0EA891431404216C760CF24B02E3207CA3C52B1FBE0457BAF2B64D | C:\Users\bouadi\Downloads\ | Approval-session binding authority. |
| P1 | G-B1 | exact frozen package | 32778DBFD69E9E5A27CCDF71CCCA016106CB6EE1987A1B64C1237D92206D2510 | C:\Users\bouadi\Downloads\ | Reviewer/gate binding authority. |
| P2 | 10/07 Master Dossier | IM_PLATFORM_MASTER_PROJECT_DOSSIER_2026-10-07_POST_REV10_DP01_W4.docx/pdf | see 10/07 SHA256SUMS | Included under historical reference | Historical continuity narrative; superseded narratively by this 10/09 package, not technical authority. |
| P2 | Reality Viewer evidence | MVP02D / E57 candidate and related viewer files | n/a | Project/Windows archive; E57 candidate Z00-0210-00-Panorama.e57 | Separate track; large source files may be archived separately. |

# 23. What this archive physically contains

Current 2026-10-09 Master Project Dossier (DOCX/PDF/MD).

Current Working State JSON.

Architecture & Roadmap and project history index.

File/authority map, collection checklist and read-only Windows inventory helper.

Ready-to-paste ChatGPT and Claude continuation prompts.

Current CI-01 V0.12 candidate plus Acceptance, Promotion, Windows Review Closure, FINAL and FROZEN packages.

Historical 2026-10-07 dossier/roadmap/history/prompts and Review85 as references.

SHA256SUMS for archive verification.

This archive does not contain every raw historical ZIP ever produced, every large IFC/E57 source, or a verbatim export of all chats. The collection guide identifies the primary files that must also be retained. Narrative continuity must never impersonate technical authority.

# 24. How a new developer or AI should continue

Read README_FIRST, Current Working State, this dossier and the File/Authority Map before proposing changes.

Classify the requested task before coding: Core successor, UI/Product Workspace, Reality Viewer, deployment/productization, connector or non-code governance.

Verify the exact frozen parent/authority bytes and hash relevant to the task.

Create a new successor/staging copy for any change to frozen scope.

Keep implementation, review, acceptance, promotion, FINAL and FROZEN as separate transitions.

For Windows/PowerShell, use one short safe logical block at a time and wait for observed output before the next dependent step.

If this narrative conflicts with later exact primary evidence, the later primary evidence wins.

# 25. Glossary

| Term | Meaning |
| --- | --- |
| Information Product | Governed output with exact source, requirement/reference, validation, approval and provenance identity. |
| Requirement Authority | Versioned owner requirements/rules and applicability. |
| Reference Authority | Controlled values/classifications/reference content. |
| Validation Context | Immutable binding of exact requirements, references and project context used for an execution. |
| Correction Approval | Human permission to apply a correction; not delivery/current approval. |
| Delivery Approval | Allows progression of a reviewed delivery to Approval Gate. |
| AIS | Acceptance Information Set / sealed acceptance snapshot in project semantics. |
| Current | Exact project-context published current authority; derived views are not independently mutable Current. |
| Baseline | Explicit approved comparison reference for controlled change management. |
| CI-01 | Change Intelligence successor; V0.12 Slice 1 is frozen in narrow scope. |
| DP-01 | Deployment/productization successor; V5 closure remains not accepted. |
| FINAL FROZEN | Exact bytes are immutable in governed scope; future change requires successor. |

# 26. Source basis / limitations

This dossier synthesizes project conversation history available in the ChatGPT project, project context, the 2026-10-07 Master Dossier/History/Architecture files, Review85 and the exact CI-01 governance chain created through 2026-10-09. It is not a verbatim transcript archive. Exact primary files and formal hashes remain the source of truth for authority claims.